JobSeam

3-Day Pitch Launch Plan

From current state (site live, assets built) to pitch-ready in 3 days.

Starting point: quezaal.github.io/jobseam-marketing is live with a landing page, one-pager, deck, feature guide, go-to-market kit, launch guide, and video page. This plan closes the remaining gaps (domain, tracking, booking link, outreach, rehearsal) so you can pitch confidently in 3 days.

# Overview

Each day is organized into a morning block (setup/content) and an afternoon block (outreach/practice). Times are suggestions — compress or expand based on your schedule. Check items off as you go.

| Day | Focus |
| --- | --- |
| Day 1 | Make the site pitch-ready: domain, analytics, booking link, asset check, deck polish. |
| Day 2 | Build the audience list, publish first content, rehearse the pitch, line up warm intros. |
| Day 3 | Launch: publish, send outreach, deliver the pitch, capture next steps. |

DAY 1 · Foundation Goal: Site is trustworthy, trackable, and has a real path to a meeting.

## Morning — Site & Domain (2–3 hrs)

- Buy a domain  —  e.g. jobseam.io, jobseam.ai, or jobseam.com — check availability first

- Registrar: Namecheap, Google Domains successor (Squarespace), or Cloudflare — all support free DNS management

- Point the domain at GitHub Pages  —  CNAME file in repo root + DNS A/CNAME records at registrar

- Repo → Settings → Pages → Custom domain field → enter jobseam.io → Save

- At registrar: add CNAME record pointing to quezaal.github.io (or A records to GitHub's IPs if using apex domain)

- Enable 'Enforce HTTPS' once DNS propagates (can take up to a few hours)

- Add basic analytics  —  so you know if anyone visits before the pitch

- Plausible (privacy-friendly, free trial) or simple GitHub repo Insights → Traffic tab as a no-setup fallback

- Wire up the 'Book a Demo' button  —  currently a dead click — this is the #1 fix

- Create a free Calendly (or similar) link with a 20–30 min slot

- Add href to all 'Book a Demo' / 'Book a demo' buttons across index.html, onepager, deck

- Add a low-friction contact option  —  mailto: link or short form, separate from the booking link, for people who want to ask a question first

## Afternoon — Asset & Deck Review (2–3 hrs)

- Open every asset on the live site and click every link  —  onepager, deck, feature guide, GTM kit, launch guide, video page

- Confirm images in /screenshots load correctly on the live (not local) site

- Fix any broken relative paths now — not during the pitch

- Review jobseam-deck.pptx specifically  —  this is what you'll likely present from, not the HTML version

- Confirm slide order tells one coherent story: problem → solution → product → GTM → ask

- Cut anything that isn't essential to a first pitch — err toward fewer, denser slides

- Decide your single primary audience for this pitch  —  don't try to pitch all 4 segments (staffing firms, bench sales reps, sub-vendors, consultants) at once

- Recommendation: lead with Staffing Firm Owners or Sub-Vendors — highest urgency, clearest budget

- Write a 1-sentence positioning statement and use it consistently  —  e.g. 'JobSeam is the AI matching layer that scores your bench against every open req in seconds.'

## Also Today — quezaal.com Status (Validated)

Validated live on Tue Jul 28 2026. Most of this is already done — one file needs re-deployment.

- quezaal.com/jobseam — LIVE and correct  —  DONE — full product page confirmed live, matches the built content exactly

- quezaal.com/portfolio — LIVE and correct  —  DONE — JobSeam featured card confirmed live, links to /jobseam correctly

- quezaal.com/databridge — footer NOT updated, needs re-deploy  —  FIX NEEDED — footer still shows the old 'MarketLens → /marketlens' link instead of 'JobSeam → /jobseam'. Re-push the updated databridge.html file.

- sitemap.xml — could not verify remotely  —  Sitemaps aren't independently checkable via search/fetch — confirm manually that /jobseam was added and /marketlens (if present) was removed

- Old /marketlens URL — decide what happens to it  —  if that path still resolves anywhere, either redirect it to /jobseam or remove it so no dead/orphaned product page lingers

DAY 2 · Audience & Rehearsal Goal: You have a real list of people to reach, content is live, and the pitch is rehearsed.

## Morning — Targeting List & First Content (2–3 hrs)

- Build a list of 15–20 target contacts  —  quality over volume — this is who you'll message on Day 3

- Use LinkedIn Sales Navigator filters: Title = Owner/CEO/VP Operations, Industry = Staffing & Recruiting, Company size = 11–200

- If targeting Sub-Vendors: search for firms with 'C2C', 'preferred vendor', 'bench sales' in company descriptions

- Prioritize warm connections first — people you or your network already know in staffing/consulting

- Publish one LinkedIn post today  —  content is already written in jobseam-go-to-market.html — copy directly

- Use 'Post 1: Pain Point' (for Owners) or 'Post 6: Short Hook' for maximum reach

- Post Tue/Thu ~8am or Mon/Wed ~7am for best algorithm timing

- Add the live site link to your LinkedIn profile and email signature

## Afternoon — Pitch Rehearsal (2–3 hrs)

- Time yourself delivering the pitch out loud  —  target 10–12 minutes for the core story, leaving room for Q&A

- Structure: Problem (60s) → Solution (90s) → Live demo or screenshots (4–5 min) → GTM/traction (2 min) → Ask (30s)

- Prepare a live demo path or a screen-recording fallback  —  jobseam-video.html has an existing walkthrough script if you need a script to follow

- Test screen sharing / demo environment now, not minutes before the pitch

- Prepare answers to the 5 hardest questions you expect  —  e.g. 'How is this different from an ATS?', 'What's your pricing?', 'Who's your first paying customer?'

- Do one full run-through with a friend, colleague, or family member for feedback

- Line up 1–2 warm intros if possible  —  someone in your network who could make an introduction to a target firm

DAY 3 · Launch Day Goal: Content is out, outreach is sent, the pitch is delivered, and next steps are captured.

## Morning — Publish & Reach Out (2 hrs)

- Publish a second piece of content  —  Post 2 (Product Demo Hook) or Post 3 (ROI/Numbers) from the GTM kit

- Send personalized LinkedIn messages to your 15–20 person list  —  use Message 1 from the GTM kit: empathy + insight, no pitch — do NOT mass-blast

- Reference something specific about their firm (size, market, a recent post) in each message

- Follow up on any warm intros lined up on Day 2

## Pitch Day — Final Checks (30–45 min before)

- Confirm the live site loads correctly on the device you'll present from

- Confirm the Calendly link and contact link both work

- Have the PDF versions of the deck and one-pager saved locally  —  as an offline fallback if wifi or the live site fails

- Close unrelated tabs/apps; silence notifications

- Have a notepad open to capture questions and objections in real time

## During & After the Pitch

- Deliver the 10–12 minute pitch, leaving explicit room for questions

- End with a clear, specific ask  —  e.g. 'Can we set up a pilot with 5 consultants on your bench?' — not just 'let me know what you think'

- Send a same-day follow-up email  —  thank you + the one-pager/deck link + the specific next step discussed

- Log the outcome and any objections raised  —  this becomes input for refining the pitch before the next one

- Schedule the next 3–5 outreach messages for the following week  —  one pitch is a data point, not a strategy — the cadence needs to continue

# quezaal.com Integration — Status

The JobSeam ↔ quezaal.com connection is largely shipped and validated live. quezaal.com/portfolio now features a third 'Quezaal Product' card — JobSeam — positioned directly after MarketLens/Data Bridge's spot, with a dedicated quezaal.com/jobseam product page mirroring the site's existing product-page template (hero, pipeline visual, stats, problem/solution, features, and CTA). One file — the Data Bridge page's footer — still needs to be re-deployed with its Products list update.

## What's Confirmed Live

- quezaal.com/jobseam — full product page, correct content and links

- quezaal.com/portfolio — JobSeam featured card, correct content and links

## What Still Needs Action

- Re-deploy databridge.html so its footer Products list points to JobSeam instead of the old MarketLens link

- Manually confirm sitemap.xml includes /jobseam

- Decide whether /marketlens should redirect to /jobseam or be removed entirely

## Card Copy — As Shipped

Quezaal Product JobSeam AI-Powered Bench Sales Intelligence Stat strip: 94% Faster Matching · 3× More RTRs/Day · 60% Less Manual Work What It Does: ✓ AI scores every consultant against every open req in seconds ✓ Vendor req emails auto-parsed into structured job cards overnight ✓ Exact + semantic skill matching (Java matches J2EE, Spring Boot covers Spring Framework) ✓ One-click RTR workflow with full audit trail ✓ Built on the same job-market-intelligence engine behind our other data products Tags: AI Matching · Bench Sales · Staffing Automation · LLM Enrichment [View Product →] links to quezaal.com/jobseam

## Footer Status

quezaal.com/jobseam footer 'Products' list:

- JobSeam — DONE, correct

- Data Bridge — DONE, correct

quezaal.com/databridge footer 'Products' list:

- Still shows old 'MarketLens' link — NOT yet updated, needs re-deploy

## Why This Matters for the Pitch

If a prospect looks you up before or after the meeting, quezaal.com/portfolio is likely the first thing they'll find — and it now shows JobSeam sitting alongside Data Bridge as a shipped Quezaal product, not a standalone bet. That credibility link is live. The one loose thread is the Data Bridge page still pointing back to the old MarketLens name in its own footer — worth a quick re-deploy before a prospect who clicks through from JobSeam to Data Bridge notices the inconsistency.

# Appendix — Reference Links

quezaal.github.io/jobseam-marketing — live landing page

quezaal.github.io/jobseam-marketing/jobseam-onepager.html — one-pager

quezaal.github.io/jobseam-marketing/jobseam-deck.html — pitch deck (HTML)

quezaal.github.io/jobseam-marketing/jobseam-deck.pptx — pitch deck (editable PowerPoint)

quezaal.github.io/jobseam-marketing/jobseam-feature-guide-detailed.html — feature guide

quezaal.github.io/jobseam-marketing/jobseam-go-to-market.html — GTM kit (LinkedIn posts, YouTube scripts, content calendar)

quezaal.github.io/jobseam-marketing/jobseam-launch-guide.html — launch guide

quezaal.github.io/jobseam-marketing/jobseam-video.html — video walkthrough script

quezaal.com/portfolio — where the new JobSeam product card goes

quezaal.com/marketlens — the existing product page JobSeam extends

This plan assumes the site, deck, and content already exist (they do). The work in these 3 days is wiring up the missing connective pieces — domain, tracking, booking link — and converting written assets into actual outbound motion and a rehearsed pitch.